REQUEST FOR PROPOSAL (RFP)
Enterprise Resource Planning (ERP) System
Finance & Supply Chain — Egyptian Government

| Field | Details |
| --- | --- |
| Issuing Authority | General Diwan — ............ Governorate |
| Document Reference | RFP-ERP-2026-001 |
| Issue Date | May 2026 |
| Submission Deadline | ............/............/2026 |

CONFIDENTIAL — For pre-qualified vendors only.

────────────────────────────────────────────────────────────

# SECTION 1 — INTRODUCTION

## 1.1 Background

The General Diwan of ............ Governorate is the executive body responsible for managing financial affairs, government procurement, supply chain, and treasury functions in compliance with Egyptian Ministry of Finance regulations and Central Auditing Organization (CAO) standards.

## 1.2 Purpose

This RFP invites qualified vendors to submit technical and financial proposals for the supply, installation, customization, training, and support of a fully integrated ERP system based on Odoo 17, covering Government Financial Management, Procurement, Warehouse, and Executive Reporting.

## 1.3 Project Scale

| Parameter | Value |
| --- | --- |
| Named Users | 40 Users |
| Concurrent Users | 20–25 (estimated) |
| Deployment Model | On-Premise (preferred) / Private Cloud |
| Primary Language | Arabic (RTL) |
| Go-Live Target | Within 5 months from contract signing |

# SECTION 2 — FUNCTIONAL REQUIREMENTS

## 2.1 Financial Management

| Module | Description | Priority |
| --- | --- | --- |
| General Ledger | Multi-level chart of accounts; Arabic journals; July–June fiscal year | Mandatory |
| Daftar 55 (دفتر 55 ع.ح) | Government daily accounting register — MoF format | Mandatory |
| Journal 224 (يومية 224) | Government payment journal — MoF format | Mandatory |
| Subsidiary Books (8 books) | Forms 29/39/71 — legal sequential numbering, monthly carry-forward | Mandatory |
| Budget Planning | Chapter/Section/Line-item budget; real-time commitment tracking | Mandatory |
| Commitments | Pre-expenditure registration linked to budget | Mandatory |
| Treasury & Cash Books | Multi-fund cash management; government cash book formats | Mandatory |
| Cheque Management | Issue, receive, collect, bounce tracking | Mandatory |
| Advances | Staff and vendor advances with settlement tracking | Mandatory |
| Insurance & Deposits | Receipt/release/forfeiture linked to vendor contracts | Mandatory |
| Penalties | Violation register and appeals workflow | Mandatory |
| Custody Management | Government custody tracking | Mandatory |

## 2.2 Payment Order — Form 50 (استمارة 50 ع.ح)

| Feature | Requirement | Priority |
| --- | --- | --- |
| Electronic payment order creation | Full workflow | Mandatory |
| Print Form 50 on pre-printed official background | Pixel-accurate overlay | Mandatory |
| Multi-invoice table per payment order | Unlimited rows | Mandatory |
| Auto-calculation of deductions (tax, stamps) | Formula-driven | Mandatory |
| Net amount + Arabic text amount (تفقيط) | Arabic words | Mandatory |
| Budget classification (Chapter/Section/Line) | Linked to budget | Mandatory |
| Multi-level approval workflow | Configurable levels | Mandatory |
| Form 69 & Form 75 printing |  | Optional |

## 2.3 Government Procurement

| Module | Description | Priority |
| --- | --- | --- |
| Purchase Requisitions | Multi-level with approval matrix | Mandatory |
| Procurement Committee | Formation, minutes, decisions | Mandatory |
| Bidding & Tendering | Tender sessions, bid evaluation | Mandatory |
| Adjudication | Award decisions, vendor notifications | Mandatory |
| Purchase Orders | Linked to budget; receiving workflow | Mandatory |
| ETA Electronic Invoice | B2B/B2G integration with Egyptian Tax Authority | Mandatory |

## 2.4 Warehouse & Inventory

| Module | Description | Priority |
| --- | --- | --- |
| Multi-Warehouse Management | Multiple stores/locations | Mandatory |
| Addition / Issue / Return / Transfer Permits | Controlled movements | Mandatory |
| Annual Stocktaking | Physical count with variance report | Mandatory |
| Inventory Revaluation | FIFO/Average costing | Mandatory |
| Stock-Finance Bridge | Auto journal entries for stock movements | Mandatory |

## 2.5 Fixed Assets

| Feature | Requirement | Priority |
| --- | --- | --- |
| Asset Register | Full record with government categories | Mandatory |
| Depreciation | Automatic — Straight-Line / Declining Balance | Mandatory |
| Asset Disposal | Write-off / sale workflows | Mandatory |
| Budget Integration | Depreciation entries linked to budget | Mandatory |

## 2.6 Reporting & Executive Dashboard

| Report | Description | Priority |
| --- | --- | --- |
| Executive Dashboard | Real-time KPIs — Finance, Procurement, Inventory | Mandatory |
| Budget Execution Report | Planned vs. actual by classification | Mandatory |
| General Ledger Report | Full Arabic ledger per account | Mandatory |
| Aging Report | Receivables & payables aging | Mandatory |
| Tax XML Export | Export for Egyptian Tax Authority | Mandatory |
| Auctions & Government Property |  | Optional |

# SECTION 3 — TECHNICAL REQUIREMENTS

## 3.1 Production Server

| Specification | Minimum Requirement |
| --- | --- |
| CPU | Intel Xeon / AMD EPYC — 16 Cores / 32 Threads |
| RAM | 64 GB DDR4 ECC |
| OS Storage | 2 × 480 GB SSD (RAID 1) |
| Data Storage | 4 × 2 TB NVMe SSD (RAID 10) |
| Network | 2 × 10 Gbps Ethernet (Bonding/LACP) |
| Power Supply | Redundant PSU (2 × 800W) |
| Operating System | Ubuntu Server 22.04 LTS |

## 3.2 Backup & Staging Servers

| Server | CPU | RAM | Storage |
| --- | --- | --- | --- |
| Backup / DR | 8 Cores | 32 GB | 8 TB NAS RAID 6 |
| Staging / Test | 8 Cores | 32 GB | 1 TB SSD |

## 3.3 Network & Security Infrastructure

| Component | Requirement |
| --- | --- |
| Firewall | Enterprise-grade (Fortinet / Palo Alto / pfSense) |
| Load Balancer | HAProxy or Nginx |
| SSL Certificate | Valid TLS (Let's Encrypt or CA-signed) |
| VPN | Remote admin access (WireGuard / OpenVPN) |
| Redundant ISP | Secondary 4G/Fiber failover |
| WAF + IDS/IPS | Web Application Firewall + Intrusion Detection |

## 3.4 Software Stack

| Component | Required Version |
| --- | --- |
| Odoo | 17.0 (Community or Enterprise) |
| PostgreSQL | 15 or later |
| Python | 3.10+ |
| Nginx | Latest stable |
| wkhtmltopdf | 0.12.6 (PDF printing) |
| Redis | 7.x (session/cache) |

## 3.5 Client Workstations (40 Stations)

| Specification | Minimum |
| --- | --- |
| CPU | Intel Core i5 (8th Gen+) |
| RAM | 8 GB |
| Storage | 256 GB SSD |
| Display | 21" Full HD |
| Browser | Chrome 120+ / Firefox 120+ / Edge 120+ |
| Printer | Laser A4 (for government forms) |

## 3.6 UPS & Power

| Component | Requirement |
| --- | --- |
| Server UPS | APC / Eaton — 10 KVA minimum |
| Runtime | 30 minutes under full load |
| Generator | Required for large facilities (Bidder to confirm) |

# SECTION 4 — NON-FUNCTIONAL REQUIREMENTS

## 4.1 Performance & Availability

| Metric | Requirement |
| --- | --- |
| Page response time | < 3 seconds (90th percentile) |
| System availability (Uptime) | ≥ 99.5% |
| Simultaneous users | 40 named / 25 concurrent |
| Recovery Time Objective (RTO) | < 4 hours |
| Recovery Point Objective (RPO) | < 24 hours |

## 4.2 Security & Access Control

| Requirement | Detail |
| --- | --- |
| Authentication | Username + Password + optional 2FA |
| Authorization | Role-Based Access Control (RBAC) |
| Audit Trail | Full action log for every transaction |
| Data Encryption | AES-256 at rest; TLS 1.3 in transit |
| WAF + IDS/IPS | Mandatory |
| Session Timeout | Auto-timeout after inactivity |

## 4.3 Backup Policy

| Parameter | Requirement |
| --- | --- |
| Daily backup | Full DB + filestore + custom addons |
| Weekly / Monthly | Full backup with offsite copy |
| Retention | 90 days (daily) / 12 months (monthly) |
| Restore testing | Quarterly documented restore test |
| Format | pg_dump -Fc (restorable via pg_restore) |

## 4.4 Arabic & Localization

| Requirement | Detail |
| --- | --- |
| Text direction | Full RTL (Right-to-Left) |
| Arabic fonts | Amiri / Cairo embedded in PDF reports |
| Numeral support | Arabic-Indic (٠١٢٣٤٥٦٧٨٩) where required |
| Government forms | Pixel-accurate match to MoF official forms |
| Fiscal calendar | July 1 – June 30 (Egyptian government year) |

# SECTION 5 — IMPLEMENTATION PLAN

## 5.1 Project Phases

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Infrastructure & Base Install | Weeks 1–4 | Servers configured, Odoo installed |
| Customization & Development | Weeks 5–10 | All modules coded and tested |
| Data Migration & UAT | Weeks 11–14 | Data imported, UAT completed |
| Training | Weeks 15–16 | All 40 users trained |
| Pilot Go-Live | Week 17 | Parallel run with existing system |
| Full Go-Live | Week 18 | Production cutover |

## 5.2 Data Migration

| Data Type | Source | Requirement |
| --- | --- | --- |
| Chart of Accounts | Existing system / Excel | Full import |
| Opening Balances | As of go-live date | All accounts |
| Vendor / Supplier Master | Existing records | Complete |
| Fixed Assets Register | Existing records | With accumulated depreciation |
| Inventory Opening Stock | Physical count | Quantities + values |

## 5.3 Training Plan

| Group | Hours | Format |
| --- | --- | --- |
| Finance End Users | 16 hrs/module | Classroom + recorded video |
| Procurement End Users | 16 hrs/module | Classroom + recorded video |
| System Supervisors | 40 hours | Classroom |
| IT Administrators | 24 hours | Classroom + hands-on |
| Senior Management | 4 hours | Executive presentation |

# SECTION 6 — SUPPORT & MAINTENANCE

## 6.1 Service Level Agreement (SLA)

| Priority | Definition | Response | Resolution |
| --- | --- | --- | --- |
| P1 — Critical | System completely down | 1 hour | 4 hours |
| P2 — High | Core function unavailable | 4 hours | 24 hours |
| P3 — Medium | Partial functionality issue | 8 hours | 72 hours |
| P4 — Low | Minor issue / enhancement | 24 hours | 1 week |

## 6.2 Maintenance Services (3-Year Contract)

Monthly security patches and Odoo 17.x updates

Performance monitoring and capacity reporting

Supervised automated backup with quarterly restore testing

Monthly system health reports

Phone + email support during official working hours

Minimum 2 on-site visits per year

# SECTION 7 — PROPOSAL REQUIREMENTS

## 7.1 Required Documents

| # | Document | Format |
| --- | --- | --- |
| 1 | Technical Proposal | PDF |
| 2 | Project Plan with Gantt Chart | PDF / MS Project |
| 3 | Team CVs and Certifications | PDF |
| 4 | References: 3 government ERP projects | PDF |
| 5 | Financial Proposal (sealed envelope) | PDF |
| 6 | Company registration and tax card | PDF |
| 7 | Odoo Partnership certificate (if applicable) | PDF |
| 8 | Bank guarantee / bid bond | Original |

## 7.2 Pre-Qualification Criteria

| Criterion | Minimum |
| --- | --- |
| Years of Odoo experience | 3 years |
| Completed government ERP projects | 3 projects |
| Technical staff | 10 FTEs minimum |
| Odoo Partner status | Preferred |
| Valid commercial registration | Mandatory |
| Valid tax registration | Mandatory |

## 7.3 Evaluation Criteria

| Criterion | Weight |
| --- | --- |
| Technical solution adequacy & completeness | 35% |
| Team experience & project references | 25% |
| Implementation plan & training quality | 15% |
| Support plan & SLA commitment | 15% |
| Total cost of ownership (5 years) | 10% |

# SECTION 8 — FINANCIAL PROPOSAL STRUCTURE

Vendors must provide a detailed cost breakdown (in Egyptian Pounds EGP, inclusive of all taxes):

| Item | Required |
| --- | --- |
| Odoo license (if Enterprise) | Per-user annual cost |
| Implementation & customization | Fixed price per module |
| Infrastructure (servers, network, UPS) | Itemized |
| Data migration | Fixed price |
| Training | Per session / total |
| Year 1 support & maintenance | Annual |
| Year 2 support & maintenance | Annual |
| Year 3 support & maintenance | Annual |
| TOTAL 3-YEAR COST OF OWNERSHIP | Summary line |

# SECTION 9 — GENERAL TERMS

| Term | Detail |
| --- | --- |
| IP & Data Ownership | All data and custom code owned by the Governorate Diwan |
| Source code delivery | Full custom code delivered at project completion |
| Delivery delay penalty | 1% of contract value per week (max 10%) |
| SLA breach penalty | Pro-rata deduction from monthly maintenance fee |
| Warranty period | 12 months from official go-live date |
| Governing law | Laws of the Arab Republic of Egypt |

# SECTION 10 — SUBMISSION & CONTACT

| Field | Details |
| --- | --- |
| Department | Information Technology Department |
| Organization | General Diwan — ............ Governorate |
| Address | ............................................ |
| Phone | ............................................ |
| Email | ............................................ |
| Working Hours | Sunday–Thursday, 09:00–15:00 |

Document Version: 1.0 — May 2026 | General Diwan — ............ Governorate